SYSTEM DEVELOPMENT PROGRESS REPORT

Group 4

INTERNTRACK: INTERNSHIP MANAGEMENT SYSTEM FOR

UNIVERSITY OF CABUYAO

Group Members:

Monteralegre, Clarence D.

Taduran, Mark Joseph V.

Valinado, Christian Hero A.

Date: July 18, 2026

SYSTEM DEVELOPMENT PROGRESS TABLE

The table below presents the objectives and scope of the INTERNTRACK system, along with their corresponding development updates, percentage of completion, and explanations based on the current React + Laravel implementation (as of July 18, 2026).

| Objectives / Scope (from Manuscript) | Development Update | % Done | Explanation / Notes | Progress Screenshots |
| --- | --- | --- | --- | --- |
| Obj. 1.1 & 2.1–2.2 Manages student profiles and records through centralized data storage and profile management; enables administrators to tag internship status (active, completed, suspended, deferred, expelled) with a mandatory reason for status changes; protects access through role-based access control. | Implemented on React (Vite) + Laravel 12 with Sanctum authentication and MySQL persistence. Student profiles auto-provision via MISD integration service; centralized records exist for Student, Supervisor, Faculty, Coordinator, and Director. Role-based route and API guards protect access. Per-user Settings (profile, password, avatar upload with storage persistence) are working. Internship status is tracked through the internship lifecycle and placement assignment. | 90% | Profiles, persistence, and RBAC are operational. Remaining polish: fuller admin status-tagging (suspended/deferred/expelled with mandatory reason) and broader tooling for Authorized Academic Personnel. |  |
| Obj. 1.2 Supports internship lifecycle management, including placement, deployment, status tracking, and progress monitoring, with dedicated monitoring of MOA status with partner companies and HTE accreditation status. | Internship lifecycle is live: pending placement -> company/faculty/supervisor/coordinator assignment -> ongoing monitoring. Director MOA monitoring and company management are implemented. Coordinator monitoring/records and student progress dashboards use live API data. QR-based HTE supervisor self-registration with invite tokens and coordinator approval is operational. | 85% | Placement, deployment tracking, MOA screens, and supervisor onboarding work. Remaining: deeper automated MOA/HTE accreditation blocking rules and richer at-risk escalation. |  |
| Obj. 1.3 Facilitates internship documentation, including digital journal submission and review, and document compliance, submission, verification, and routing. | Document upload/review is live for students and coordinators, including approve/reject with remarks, notifications, and bulk document actions. Attendance clock-in/out, supervisor validation (including bulk validate), weekly journals/logbooks, and faculty/supervisor evaluations are implemented end-to-end against the database. | 88% | Documentation and validation workflows are active. Remaining gaps: advanced discrepancy detection between uploaded documents and entered hours, and fuller automated compliance scoring. |  |
| Obj. 1.4 Provides monitoring and supervision tools, such as dashboards, real-time status updates, notifications, and performance tracking. | Role dashboards are data-backed (student hours/progress; supervisor/faculty recent activity and quick actions; coordinator monitoring; director analytics on the dashboard). In-app notification bell with mark-read APIs is active. Performance tracking is available through evaluations, hours, and progress views. | 80% | Live dashboards and notifications work via Sanctum APIs. Optional enhancements: email/push channels and stronger automated at-risk student flagging rules. |  |
| Obj. 1.5 Enables communication and coordination among student interns, PALD Director, internship coordinators, faculty supervisors, industry supervisors, and authorized academic personnel. | Announcements CRUD for coordinators is implemented and visible to relevant roles. In-app notifications deliver approval/rejection and activity alerts. Feedback and coordination occur through document remarks, evaluation submissions, and role-specific monitoring/communication screens wired to the backend. | 75% | Announcements and notification-driven coordination are live. Real-time chat/messaging threads remain out of scope or incomplete relative to a full messaging product. |  |
| Obj. 1.6 Generates reports and outputs, including performance evaluations, completion certificates, and internship-related reports. | Supervisor and faculty evaluation modules are implemented. Coordinator reports (student summary, compliance, performance) and director reports/MOA views are available with client-side CSV export on selected tables. Student Portfolio Builder generates chapter content and appendices with A4 PDF preview/print support. | 75% | Evaluations, portfolio PDF preview, and reporting UIs are functional. Remaining: fully automated completion-certificate issuance and deeper analytics (retention/deployment trends). |  |
| Scope — System Integration (MISD Coordination) Considers integration with the University's Management Information Systems Division (MISD) to enable data synchronization and interoperability with existing institutional systems. | MISD coordination is partially implemented: login auto-provisions users through MisdIntegrationService; mock MISD endpoints support local development. Student/faculty profile fields are sourced from provisioned institutional data where available. | 55% | Local/mock MISD integration and auto-provisioning work. Full production MISD data-sharing contracts and bidirectional sync still pending institutional confirmation. | [N/A] |
| Obj. 2 & 3 — System Evaluation Evaluate the acceptability of the system based on selected ISO/IEC 25010 software quality characteristics through end-user assessment (functional suitability, usability, performance efficiency, reliability) and IT expert assessment (functional suitability, reliability, performance efficiency, security). | The system has moved beyond prototype into a working multi-role web application with authenticated APIs and persistent data. Informal internal testing of core workflows is ongoing. Formal ISO/IEC 25010 end-user and IT-expert evaluation instruments are prepared for administration once final UAT packaging is complete. | 25% | Ready to schedule formal acceptability testing. Instruments not yet fully administered or analyzed. | [N/A] |

Summary of Pending Items:

The following items remain unfinished as of July 18, 2026 and are targeted for completion prior to final testing and deployment:

1. Formal ISO/IEC 25010 Evaluation — End-user and IT expert assessments still to be administered and analyzed.

2. Full Production MISD Sync — Finalize institutional MISD contracts beyond current auto-provision/mock integration.

3. Advanced Compliance Automation — Stronger document-vs-hours discrepancy detection and at-risk escalation rules.

4. Certificate Automation — Fully automatic completion-certificate issuance and consolidated score workflows.

5. Broader Analytics — Deeper deployment/retention trend analytics for Director/Coordinator reporting.

6. Final UAT Polish — Cross-role acceptance testing, edge-case hardening, and deployment packaging.

Updated Adviser Consultation:

AI Checker: